COMPLIANCE REVIEW — INTERNAL

Mobile Wireframes vs. FRD & Proposal

AI-Powered Property Management & Services Platform

| DATE 31 August 2026 | SCOPE REVIEWED Mobile app wireframes — 11 sections, ~60 screens | COMPARED AGAINST FRD & Proposal (Mobile Application) |
| --- | --- | --- |

VERDICT

Substantially aligned — sections trace 1:1, five items flagged.

Every wireframe section maps to a corresponding FRD/Proposal requirement, and the core maintenance workflow matches two independently drawn source diagrams almost verbatim. Five gaps are worth attention before sign-off (see page 2) — none block the current batch, but two are worth a designer follow-up.

CONFIDENCE IN THIS REVIEW

| CONFIDENCE | AREA | BASIS |
| --- | --- | --- |
| VERY HIGH | Maintenance workflow match | Confirmed against two independent source diagrams, not just wireframe reading |
| HIGH | Section-to-requirement mapping | Direct text comparison; all 11 wireframe sections traced to FRD clauses |
| HIGH | The five flagged gaps | Presence/absence checks against explicit FRD requirement text |
| MODERATE | Fine detail on the wireframe (figures, labels) | Read visually from one flattened image, not OCR-verified |

SIDE-BY-SIDE COMPARISON

Each wireframe section against the FRD/Proposal requirement it implements.

| # | WIREFRAME SECTION | SCREENS | FRD / PROPOSAL REQUIREMENT | STATUS |
| --- | --- | --- | --- | --- |
| 01 | Authentication & Onboarding | 6 | "Role Selection" flow + login diagram | MATCH |
| 02 | Dashboards (role-based) | 6 | "Dashboards" section — 8 roles specified | PARTIAL |
| 03 | Property & Tenant Management | 6 | Property/Unit Mgmt + Tenant/Lease Mgmt | MATCH |
| 04 | Maintenance — Request to Closure | 13 | Maintenance lifecycle + both flow diagrams | MATCH |
| 05 | Inspections & Compliance | 3 | Inspection and Compliance Management | MATCH |
| 06 | Payments & Rent | 3 | Rent Collection + Financial Workflows | MATCH |
| 07 | Messaging & Notifications | 2 | §19.1 Messaging / §19.2 Notifications | MATCH |
| 08 | Documents & Media | 2 | Documents and Media Management | MATCH |
| 09 | Notice Management | 2 | Notice Management | MATCH |
| 10 | Legal & Attorney | 2 | Legal and Attorney Services | PARTIAL |
| 11 | Profile & Settings | 2 | Implied under profile / security requirements | MATCH |

EVIDENCE — THE MAINTENANCE WORKFLOW

This is the strongest proof point: the wireframe's 13-screen “Request to Closure” flow lines up almost word-for-word with diagrams in both source documents, independently drawn.

PROPOSAL — Solution flow diagram	FRD — Maintenance lifecycle states

FRD — Full platform flow diagram

Wireframe screen titles — “Marketplace / Assignment,” “Bidding,” “Scheduling,” “Work Execution,” “Verification” — match the Proposal diagram’s box labels almost verbatim. This level of agreement is unlikely to be coincidental; the wireframes were clearly built directly against this diagram.

FLAGGED GAPS (5)

Things the FRD/Proposal call for that the current wireframe batch doesn't show.

| # | ISSUE | SEVERITY | DETAIL & RECOMMENDATION |
| --- | --- | --- | --- |
| 1 | No dashboard for Gig Worker / Field Worker | SHOULD ADDRESS | The FRD names this as one of 8 core roles and specifies its own dashboard content (assigned tasks, schedule, instructions, completion requirements). The wireframe's Dashboards section (02) covers only 6 roles — Tenant, Landlord, Property Manager, Contractor, Inspector, Attorney. Ask: does Gig Worker reuse the Contractor dashboard, or does it need its own screen before this batch is signed off? |
| 2 | Provider-side “supply” screens are missing | SHOULD ADDRESS | The wireframes only show the requester side of marketplace flows — a Property Manager reviewing bids, a client reviewing a legal case. Missing: the Contractor's own bid-submission screen, license/insurance upload, and the Attorney's opportunity review / pricing-proposal screens — all explicitly specified in the FRD. Ask: confirm these are planned as a separate wireframe batch, not dropped from scope. |
| 3 | No dispute or cancellation screens for maintenance | SHOULD ADDRESS | Both source diagrams define a “Work Approved? → No → Dispute Management” branch, and the FRD lists DISPUTED / CANCELLED as valid lifecycle states. The wireframe's 13-screen flow (§04) shows only the happy path to “Request Closed.” Ask: confirm dispute UI is scheduled for a later batch. |
| 4 | No Ratings & Performance screen | MINOR | The FRD has a full section on rating completed work, with no corresponding wireframe screen. Low urgency: the FRD's own MVP priority sequence places Ratings outside Priority 1–3, so this may simply not be due yet. No action needed for this batch; track for a later design pass. |
| 5 | Compliance screen shows an unexplained dollar figure | WORTH CONFIRMING | The Compliance screen (§05.3) displays “Total Due $92,500.00.” The FRD's compliance requirements cover deadlines, certifications, and re-inspection tracking only — no mention of compliance-related fees. This may be a copy from the Rent module layout rather than an intentional feature. Ask: the designer, before this reads as a committed feature. |

Not a gap: the wireframes don't include Admin Portal screens. That's expected — the Proposal scopes the Administration Portal as a separate web deliverable, outside this mobile wireframe set.

METHODOLOGY & LIMITS

| WHAT WAS CHECKED Full paragraph and table text extracted from both .docx files All 7 embedded diagrams across both documents opened and read (3 shown above) Every wireframe section cross-referenced against its matching FRD clause | WHAT WASN'T VERIFIED Whether the source wireframe file has additional artboards beyond the single image reviewed Exact figures/labels on the wireframe — read visually, not OCR-checked Anything outside these three files (no design-tool source, no ticket tracker) |
| --- | --- |

SOURCES REVIEWED

Proposal Document – Mobile Application.docx

FRD – Mobile Application.docx

Mobile App Wireframes (image, provided in review thread)

Prepared for internal review · not a client-facing document